## Slide 1
BigQuery Housekeeping
Data Estate Decommissioning & Scream Test Framework
EXECUTIVE REVIEW · CLOUD FINOPS · JUNE 2026

## Slide 2
Process
Phase A: Identification (Audit)
Targets are identified in the Audit Excel file under the BQ-added-Data sheet.
Tranche Selection: Targets are grouped by Tranche (e.g., Tranche 1, Tranche 1.1, etc.).
Confirmation Gate: Only rows marked as CONFIRMED (e.g., CONFIRMED: NO MODS > 1YR) in the Defensible Deletion Status column (Column P) will be processed. All other statuses (e.g., REVIEW) are ignored.
2. Phase B: Initiation (Scream Test)
The script performs the following for each target:
Backup: Captures the current access policy and uploads it to gs://bq-admin-backup/backups/[project]_[dataset]_backup.json.
Labelling: Adds a label cleanup-status:scream-test to the dataset for in-console visibility.
Restriction: Updates the dataset access to remove all users/groups EXCEPT:
  Organisation Admins (retained via Org-level IAM).
  OWNER role holders (preserved to maintain resource ownership integrity).
Logging: Records the initiation timestamp and backup location in state.json.
3. Phase C: Monitoring (7-14 Days longer monitoring can be set)
The datasets remain in this restricted state for a minimum of 7 days (matching BigQuery's Time Travel window).
4. Phase D: Final Deletion (Automated)
After the monitoring period (default 7 days), use the --phase-d flag to permanently delete the datasets.

## Slide 3
How to recover (Emergency Protocol)
1. Automated Restore
Use `bq_restore_access.py` to pull metadata from `gs://bq-admin-backup/` and reapply in seconds.
2. Metadata Integrity
Full access policies are versioned to GCS *before* any modification.
3. Org-Level Access
Org Admins retain management persistence via Org-level IAM; zero lockout risk.

## Slide 4
Tranche Analysis: Stale & Abandoned Data
Tranche | Cost/Mo ($) | Volume (GB) | Datasets | Projects
T1: Abandoned Test | 549.90 | 27,494 | 37 | 6
T2: Abandoned Prod | 8,913.59 | 445,681 | 174 | 11
T3: Small Abandoned | 227.33 | 11,372 | 1,010 | 15
T4: Stale (180d) | 103.68 | 5,182 | 39 | 9
T5: Active Test | 581.07 | 29,053 | 49 | 12
Subtotal (Cleanup) | 10,375.57 | 518,782 | 1,309 | 53
Active (Prod) | 32,906.12 | 1,645,314 | 788 | 28

## Slide 5
Access Profiles & Cleanup Risk
Key Account Profiles Identified:
· Service Accounts: finops-scheduler, quota-collector
· WIF Principals: GitHub Actions (thg-finops-prod)
· User Groups: Data & AI (Looker), FinOps Team, Product Owners
· Orphaned: 1,300+ datasets have ZERO write activity in 180+ days
Recent Activity (Last 24h):
· thg-data-personify: Personify (Active)
· thg-ingenuity: analytics_376116958 (Active)
· thg-ml-dev: chatbot_conversations (Active)
· thg-cx-data: hermes_events (Active)

## Slide 6
Execution Control
Control File: 20260624_Data_Estate_Cleanup_Audit.xlsx
Targeting 1,300+ datasets with $10k+ monthly waste potential.
Code & Full Audit Control Repository:
https://github.com/alandoddthg/bq-housekeeping