## Slide 1
BigQuery Housekeeping
Data Estate Decommissioning & Scream Test Framework
EXECUTIVE REVIEW · CLOUD FINOPS · JULY 2026

## Slide 2
How to recover (Emergency Protocol)
1. Automated Restore
Use `bq_restore_access.py` to pull metadata from `gs://bq-admin-backup/` and reapply in seconds.
2. Metadata Integrity
Full access policies are versioned to GCS *before* any modification.
3. Org-Level Access
Org Admins retain management persistence via Org-level IAM; zero lockout risk.

## Slide 3
Tranche Analysis: Stale & Abandoned Data
Tranche | Cost/Mo ($) | Volume (GB) | Datasets | Projects
T1: Abandoned Test | 549.90 | 27,494 | 37 | 6
T2: Abandoned Prod | 8,913.59 | 445,681 | 174 | 11
T3: Small Abandoned | 227.33 | 11,372 | 1,010 | 15
T4: Stale (180d) | 103.68 | 5,182 | 39 | 9
T5: Active Test | 581.07 | 29,053 | 49 | 12
Subtotal (Cleanup) | 10,375.57 | 518,782 | 1,309 | 53
Active (Prod) | 32,906.12 | 1,645,314 | 788 | 28

## Slide 4
Access Profiles & Cleanup Risk: Tranche 1 Candidates
30 confirmed candidates · 27,107 GB · $542.15/mo · zero write activity in 180+ days
Read vs. Storage-Update Recency — Top 15 Most Stale
Chart: 
| test_SA360 | featurestore_poc | influ_forecast__temp | chunchao_test | test_search | test_customer_recently_viewed | TestDataset2024 | archived_ecrm_user_clustering_test | ditto_memory_test | darrenj_test_productvisit_events | cos_googleadwords_test | tmp_staging | Superset_Temp | archived_temp_reviews | beta_coggles
Days Since Last Read | 152 | 56 | 56 | 56 | 56 | 56 | 56 | 56 | 56 | 56 | 56
Days Since Last Storage Update | 2041 | 781 | 673 | 655 | 526 | 509 | 578 | 1965 | 1754 | 509 | 1230 | 977 | 1308 | 1965 | 1436
Biggest Offenders by Monthly Cost
Project | Dataset | Days Inactive | Size (GB) | Monthly Cost ($)
the-hut-group | abtest_results | 48 | 21,960.20 | 439.20
vibrant-map-107910 | Sessions_Level_1_Testing | 56 | 2,144.30 | 42.89
agile-bonbon-662 | ecrmEvents_Test | 35 | 1,625.43 | 32.51
thg-ml-dev | test_search | 152 | 661.79 | 13.24
the-hut-group | ditto_load_test | 56 | 379.49 | 7.59
agile-bonbon-662 | tmp_staging | 35 | 133.31 | 2.67

## Slide 5
Tranche 1: Who's Actually Reading This Data?
26 of 30 candidates show a recent 'read', but 24 of those trace to just 2 accounts, each hitting a dozen+ datasets in a single same-day batch — evidence of an automated scan, not ongoing human usage.
Reader | Datasets Touched (Tranche 1) | Last Read | Pattern
ingersolla@thehutgroup.com | 12 | 2026-04-29 09:57 | Single-day bulk scan
nutrition-data-bq@agile-bonbon-662.iam.gserviceaccount.com | 12 | 2026-05-19 14:58 | Service account, single-day bulk scan
babenkon@thehutgroup.com | 1 | 2026-05-07 08:42 | Single read
github-ci-sa@thg-ml-dev.iam.gserviceaccount.com | 1 | 2026-01-23 09:35 | Service account, single read
Zero recorded reads or writes at all (4): featurestore_poc, influ_forecast__temp, chunchao_test, test_SA360.

## Slide 6
Execution Control
Control File: 20260624_Data_Estate_Cleanup_Audit.xlsx
Targeting 1,300+ datasets with $10k+ monthly waste potential.
Code & Full Audit Control Repository:
https://github.com/alandoddthg/bq-housekeeping

## Slide 7
Status Tracking & Reporting
Every Scream Test run now produces a live, human-readable status view — no manual spreadsheet updates.
1. state.json
Machine record per dataset: backup location, Scream Test start time, current status (active / restored / deleted).
2. status_report.md
Auto-regenerated Markdown report on every workspace sync — per-dataset days elapsed and a Phase D readiness flag.
3. Audit workbook stays clean
Status is never pasted back into the Excel control file; the report is regenerated from live state each time (constitution §13.3).